Add an entry below for each day the team meets

**9/14/21**

● ONLY ADD TEAM MEMBERS WHO ARE ACTUALLY AT THE MEETING IN PERSON

● EACH MEMBER SHOULD ENTER THEIR OWN INFORMATION AFTER THEY SHARE VERBALLY TO THE TEAM

Alex Davis

● What’s been done: Setup angular environment

● What will be done: Continue to optimize angular and begin customizations, publish wiki and project website

● What’s been hard: Compatibility issues across all of the users on Angular and Github Permissions

Andrew Setka

● What’s been done: Created git repo and begun research to find authorization solution

● What will be done: continue working on authorization solution and figure out how to tie it into DB and frontend

● What’s been hard: many options for authorization solution and unsure of which is the best for our needs

Brendan Lucich

● What’s been done: A lot of programming of the math used to value the stocks have been done. API accessed to get the data we need.

● What will be done: Continue to optimize and test this code. Begin to work with the frontend and test what can be done there

● What’s been hard: API access was restricted on requests but now has now been increased for requests/min

Brady Mack

● What’s been done: Setup mongodb and made collections for dev, test, and prod. Begun writing python scripts to make a wrapper for the db and its functions

● What will be done: Use different API to pull prices for users’ positions and store them in the db

● What’s been hard: Adjusting to using mongodb again

**9/15/21**

Alex Davis

● What’s been done: Furthered progress on frontend and published wiki and project site

● What will be done: work on index and 404 for wiki and project site

● What’s been hard: issues setting up github.io

Andrew Setka

● What’s been done: Decided on auth0 and working on setting it up

● What will be done: work through the errors with auth0 setup

● What’s been hard: auth0 errors coming up

Brendan Lucich

● What’s been done: continued to work on calculations for stock valuations, did some housekeeping for project info

● What will be done: continue to work on calculations and begin to look at frontend integration

● What’s been hard: finding effective ways to price the stocks and overcoming recent IPOs and pricing issues

Brady Mack

● What’s been done: Continued to work on db wrapper class and accessing API for pricing

● What will be done: Keep working on this and begin testing the efficacy of the wrapper code

● What’s been hard: Working with mongodb’s ‘cursor’ data type

**9/16/21**

Alex Davis

● What’s been done: Workaround made for issues in routing on the webpage

● What will be done: Begin adding content to wiki and webpage while also working on the actually application frontend

● What’s been hard: errors with routing on the webpage

Andrew Setka

● What’s been done: Worked on redirects for auth0

● What will be done: Continue to work on redirects to auth0 and eliminate errors

● What’s been hard: auth0 errors

Brendan Lucich

● What’s been done: More improvements to calculations

● What will be done: Continue to verify and improve calculations, work on a plan for implementing on the frontend

● What’s been hard: Much to be done for calculations

Brady Mack

● What’s been done: Wrote code to find active tickers

● What will be done: Write code to pull prices for active tickers

● What’s been hard: coding logic for managing the database