This document is used to track and document stand ups.

Week 3:

Sept. 27, 2021:

Alex Davis:

What’s been done: routed and navved the app.

What will be done: just got the api’s running for pillars so have to consume those, then get on the screen then conditional format them, then talk to Brady about the positions.

What’s been hard: Time

Andrew Setka:

What’s been done: researched how to protect routes using auth0

What will be done: met with Davis and found out he found the solution on the main page

What’s been hard: No blockers

Brendan Lucich:

What’s been done: Sprint 1 documentation and presentation.

What will be done: Work on integrating backend processing into flask api and the flask api to front end

What’s been hard: Still stuck on flask API live deployment

Brady Mack:

What’s been done: Finalized some functions for the prices DB

What will be done: Begin flask API development to send user data and pricing to front end, test existing functions, finalize the rest of functions for prices DB

What’s been hard: none

Sprint 1 Complete